QUALITY ASSURANCE SIGN-OFF REPORT

Vishal Gold App — Final QA Summary & Acceptance

| Project | Vishal Gold — B2B/B2C Jewelry App |
| --- | --- |
| Prepared For | Vishal Gold Management |
| Prepared By | Senior QA Engineer |
| Version | v1.0 |
| Date | February 25, 2026 |

Table of Contents

1. Executive Summary

2. QA Scope & Methodology

3. Test Execution Summary

4. Defect Summary

5. Acceptance Criteria Status

6. QA Sign-Off Declaration

1. Executive Summary

This Quality Assurance Sign-Off Report documents the results of the formal QA testing phase conducted for the Vishal Gold mobile application prior to client delivery. The QA process was carried out by a dedicated Senior QA Engineer and covered all functional modules of the application across a total of forty-three test cases.

All forty-three test cases have passed successfully. Five defects identified during initial test execution have been resolved, verified closed, and included in the accompanying QA Fixes Log. On the basis of these results, the QA team formally signs off on the application's functional quality as fit for client delivery and production readiness.

2. QA Scope & Methodology

2.1 Scope

Testing was conducted on the Android version of the Vishal Gold application, the sole platform in scope for the current project engagement. The following functional modules were included in the QA scope.

User Authentication (OTP, Anonymous, Admin)

Product Catalog Browsing & Search

Product Detail Screen & Image Viewer

Cart Management (Add, Remove, Quantity)

Wishlist

Order Placement & Order History

Profile Management

Sample Order Flow with Image Attachment

Edge Cases & Boundary Conditions

2.2 Methodology

Testing was performed using a structured functional testing methodology. Each test case was designed with clearly defined preconditions, step-by-step test procedures, and unambiguous expected results. Test cases were executed on a physical Android device running Android 13 and an Android emulator running Android 10, covering both an authenticated Wholesaler session and a Retailer session.

Defects discovered during test execution were logged with severity ratings — Critical, High, Medium, or Low — and immediately escalated to the development team for resolution. Each fix was followed by a targeted regression test to verify the defect was fully resolved without introducing new issues.

3. Test Execution Summary

| Module | Test Cases | Passed | Failed | Blocked | Final Status |
| --- | --- | --- | --- | --- | --- |
| Authentication | 8 | 8 | 0 | 0 | PASS ✓ |
| Product Listing | 7 | 7 | 0 | 0 | PASS ✓ |
| Product Detail | 6 | 6 | 0 | 0 | PASS ✓ |
| Cart | 7 | 7 | 0 | 0 | PASS ✓ |
| Profile | 5 | 5 | 0 | 0 | PASS ✓ |
| Order History | 5 | 5 | 0 | 0 | PASS ✓ |
| Edge Cases | 5 | 5 | 0 | 0 | PASS ✓ |
| TOTAL | 43 | 43 | 0 | 0 | ALL PASS ✓ |

4. Defect Summary

During QA testing, five defects were identified. All defects have been resolved and verified prior to the preparation of this sign-off report. The table below provides a summary; full remediation details are available in the QA Fixes Log document.

| Defect ID | Module | Severity | Description | Status |
| --- | --- | --- | --- | --- |
| BUG-001 | Authentication | High | No OTP resend rate limiting | Resolved ✓ |
| BUG-002 | Profile | Critical | User PII stored in plaintext SharedPrefs | Resolved ✓ |
| BUG-003 | Authentication | Critical | Hidden admin access via long-press gesture | Resolved ✓ |
| BUG-004 | Product Detail | Medium | Quantity selector had no upper bound | Resolved ✓ |
| BUG-005 | Cart | High | Cart IDs were predictable timestamps | Resolved ✓ |

5. Acceptance Criteria Status

The following acceptance criteria were agreed upon at project initiation. Each criterion has been evaluated and its status confirmed as part of this sign-off process.

| Criterion | Status | Notes |
| --- | --- | --- |
| All functional modules operate as specified | Met ✓ | All 43 test cases pass |
| OTP authentication flow works end-to-end | Met ✓ | Tested on multiple numbers |
| Role-based access control enforced correctly | Met ✓ | Wholesaler vs Retailer views verified |
| Cart persists for Wholesalers across sessions | Met ✓ | Firestore persistence confirmed |
| Product images load efficiently with no broken images | Met ✓ | CachedNetworkImage verified |
| Sample order submits successfully with image | Met ✓ | Firebase Storage upload verified |
| Admin dashboard CRUD operations function correctly | Met ✓ | Full admin session tested |
| No Critical or High defects remain open | Met ✓ | All 5 defects closed |
| Application does not crash under normal use | Met ✓ | No crashes observed in testing |

6. QA Sign-Off Declaration

Based on the test execution results documented in this report, the QA team confirms that the Vishal Gold application meets all defined acceptance criteria and is ready for client delivery and production deployment. All identified defects have been resolved and verified. No open critical or high defects remain.

The QA team formally signs off on the quality of the application as described in this document. Any defects discovered after the handover date will fall under the post-delivery support agreement as outlined in the Maintenance & Support SLA.

Authorization & Sign-Off

The undersigned parties confirm that they have reviewed the contents of this document and agree to its terms and findings.

| Name: | ________________________________________ |
| --- | --- |
| Signature: | ________________________________________ |
| Date: | ________________________________________ |

QA Lead  |  Engineering Delivery Team

| Name: | ________________________________________ |
| --- | --- |
| Signature: | ________________________________________ |
| Date: | ________________________________________ |

Client Representative  |  Vishal Gold