CREDENTIALS & INFRASTRUCTURE HANDOVER

Vishal Gold App — Technical Asset Transfer Document

| Project | Vishal Gold — B2B/B2C Jewelry App |
| --- | --- |
| Prepared For | Vishal Gold IT / Management |
| Prepared By | Engineering Delivery Team |
| Version | v1.0 |
| Date | February 25, 2026 |

Table of Contents

1. Purpose & Confidentiality

2. Firebase Project Overview

3. Account & Access Transfers

4. Android Signing Keystore

5. Source Code Repository

6. Third-Party Services Summary

7. Post-Transfer Action Checklist

8. Authorization & Sign-Off

1. Purpose & Confidentiality

This document serves as the formal record of all technical assets, credentials, and infrastructure configurations transferred from the Engineering Delivery Team to the client, Vishal Gold, upon project completion. It is intended to be handled as a highly confidential document, shared only with designated technical and management personnel at Vishal Gold.

CONFIDENTIALITY WARNING: This document must not be stored in public cloud drives, shared via unencrypted email, or disclosed to any third party. It should be securely stored in a password-protected location. The Engineering team strongly recommends transferring credentials through a password manager rather than maintaining them in document form.

Upon completion of the handover, the Engineering team will revoke its own access to all project systems. The client will be the sole owner of all described assets from that point forward.

2. Firebase Project Overview

The Vishal Gold application is built on Google Firebase, a managed backend-as-a-service platform. The following Firebase services are active in the project and are critical to the application's operation.

| Firebase Service | Purpose | Current Plan |
| --- | --- | --- |
| Firebase Authentication | User login via OTP and admin email/password | Spark (Free) |
| Cloud Firestore | Primary NoSQL database for all app data | Spark (Free) |
| Firebase Storage | Product images and sample order attachments | Spark (Free) |
| Firebase Cloud Messaging | Push notifications to users | Free |
| Firebase Analytics | User behavior tracking and crash reporting | Free |

The Spark (free) plan has usage quotas. As the user base grows, an upgrade to the Blaze (pay-as-you-go) plan will be required. Please refer to the Scalability & Cost Projection document for detailed thresholds and estimated costs.

3. Account & Access Transfers

3.1 Firebase Console Access

Firebase project ownership will be transferred to the client's Google Account. The following steps describe the transfer process, which must be completed by the Engineering team in coordination with the client's designated IT contact.

The client provides the Gmail address that will become the Project Owner.

The Engineering team navigates to Firebase Console → Project Settings → Users and Permissions.

The client's Gmail address is added as a new member with the 'Owner' role.

The client accepts the invitation via email.

The Engineering team removes itself from project access.

3.2 Google Play Console

If the application is to be published on the Google Play Store, the client must have an active Google Play Developer account (one-time registration fee: USD 25). The signed Android app bundle (AAB) file will be provided by the Engineering team for the client to upload. The Play Console account is set up entirely by the client — the Engineering team does not have access to the client's Play Console unless explicitly granted.

3.3 GitHub Repository

The complete Flutter source code is maintained in a private GitHub repository. Repository access will be transferred by inviting the client's GitHub account as a repository owner or by transferring the repository to the client's GitHub organization.

| Action | Responsible Party |
| --- | --- |
| Provide client GitHub username/org name | Client |
| Transfer repository ownership | Engineering Team |
| Verify client access | Client |
| Remove Engineering team access (optional) | Client / Engineering Team |

4. Android Signing Keystore

Every Android application must be digitally signed with a unique cryptographic keystore to be published on the Google Play Store. The signing keystore generated for the Vishal Gold application is a critical asset and must be preserved with the utmost care. Loss of this keystore means the application can never be updated on the Play Store under the same package identity.

| Keystore Attribute | Value |
| --- | --- |
| File Name | vishal_gold_release.jks |
| Key Alias | [TO BE PROVIDED SECURELY] |
| Store Password | [TO BE PROVIDED SECURELY] |
| Key Password | [TO BE PROVIDED SECURELY] |
| Validity | 25 years from date of generation |

CRITICAL: Store the keystore file and all associated passwords in a secure, backed-up location such as a hardware key vault or an enterprise password manager. Never commit this file to a version control system. If the keystore is lost, the app cannot be updated on Play Store and a new package identifier will be required.

5. Source Code Repository

| Attribute | Detail |
| --- | --- |
| Platform | GitHub (private repository) |
| Repository URL | [TO BE PROVIDED] |
| Primary Branch | main |
| Flutter Version | 3.32.0 (pinned) |
| Dart SDK | ^3.9.2 |

The repository includes the complete Flutter source code, all asset files, the engineering documentation folder, and the Android native project files. It does not include google-services.json (which must be placed manually per the Developer Guide) or the signing keystore (provided separately). A full README.md is present at the root of the repository with setup instructions.

6. Third-Party Services Summary

| Service | Used For | Account Owner | Free Tier Limit |
| --- | --- | --- | --- |
| Firebase (Google) | Full backend | To be transferred | See Firebase Pricing |
| Google Play Console | App distribution | Client | USD 25 one-time |
| Google Fonts | Typography (CDN, no account) | N/A — Public CDN | Unlimited |
| GitHub | Source code hosting | To be transferred | Private repos free |

7. Post-Transfer Action Checklist

Once the formal handover is complete, the client's designated IT/technical contact must complete the following actions to fully secure and activate ownership of the project.

Accept Firebase project owner invitation and verify console access.

Store the signing keystore file and passwords in a secure password manager.

Download google-services.json from the Firebase Console and store securely (do not commit to git).

Verify GitHub repository access and clone the source code successfully.

Rotate the Firebase API keys if they were ever exposed in version control (see VAPT-007).

Deploy Firestore security rules from the VAPT_Report_After.md document.

Upgrade Firebase plan to Blaze before launching to production users (to avoid quota blocks).

Create a Google Play Developer account and upload the provided AAB for Play Store submission.

Authorization & Sign-Off

The undersigned parties confirm that they have reviewed the contents of this document and agree to its terms and findings.

| Name: | ________________________________________ |
| --- | --- |
| Signature: | ________________________________________ |
| Date: | ________________________________________ |

Client IT Representative  |  Vishal Gold

| Name: | ________________________________________ |
| --- | --- |
| Signature: | ________________________________________ |
| Date: | ________________________________________ |

Delivery Engineer  |  Engineering Delivery Team