QUALITY ASSURANCE TEST REPORT

Vishal Gold — Android Mobile Application

| Project | Vishal Gold — B2B/B2C Jewelry App |
| --- | --- |
| Prepared For | Vishal Gold Management & Technical Stakeholders |
| Prepared By | QA Engineering Team |
| Version | v1.2 — Final Release |
| Date | February 25, 2026 |

Document Control

| Attribute | Detail |
| --- | --- |
| Document Title | Quality Assurance Test Report — Final Release |
| Application Name | Vishal Gold — B2B/B2C Jewelry Mobile Application |
| Platform | Android (API 21+) |
| Document Version | v1.2 — Final |
| Classification | CONFIDENTIAL — Client Delivery |
| Test Cycle | Cycle 1 (Pre-release) + Cycle 2 (Post-remediation retest) |
| Test Period | February 17 – February 25, 2026 |
| Report Date | February 25, 2026 |
| Prepared By | QA Engineering Team |
| Reviewed By | Engineering Team Lead |
| Distribution | Vishal Gold CTO, Project Manager, Development Lead |

Revision History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| v1.0 | Feb 19, 2026 | QA Team | Initial test report — Cycle 1 results |
| v1.1 | Feb 22, 2026 | QA Team | Updated with Cycle 2 retest results and defect closures |
| v1.2 | Feb 25, 2026 | QA Team | Final release — all sections complete, sign-off added |

Table of Contents

1. Executive Summary

2. Test Objectives and Scope

3. Test Environment Details

4. Test Strategy and Methodology

5. Test Coverage Summary

6. Test Execution Results

7. Defect Summary

8. Detailed Defect Descriptions

9. Regression Testing Results

10. Risks and Quality Assessment

11. Recommendations and Next Steps

12. Final Quality Status and Sign-Off

13. Appendix A — Test Data Reference

14. Appendix B — Tools and Frameworks

15. Appendix C — Test Metrics Summary

1. Executive Summary

This report presents the comprehensive Quality Assurance findings for the Vishal Gold Android mobile application, a B2B and B2C commerce platform designed to serve Gold jewellery wholesalers, retailers, and administrators. QA testing was conducted across two formal test cycles. Cycle 1 constituted the primary functional, regression, and exploratory test pass against the feature-complete pre-release build. Cycle 2 was a targeted regression and defect validation cycle performed after developer remediation of all Cycle 1 defects.

A total of 1,247 test cases were executed across 18 functional areas spanning all three user roles — Retailer, Wholesaler, and Administrator. Testing was performed on three physical Android devices and two emulators covering Android versions 10 through 14, representing the production target device range. Supplementary automated test suites were developed and executed using Flutter's integration test framework.

Cycle 1 identified 43 defects: 2 Critical, 8 High, 18 Medium, 11 Low, and 4 Cosmetic. All 43 defects were assigned to the development team and resolved prior to Cycle 2. Following Cycle 2 regression testing, 40 of 43 defects were confirmed closed with no reopen. Three Low-severity defects were accepted by the project team as Known Limitations documented in the Known Issues Log. No new defects were introduced during remediation.

The final quality verdict for this release is PASS with conditions. The application meets all functional acceptance criteria defined in the project requirements. All Critical and High defects have been resolved. The application is recommended for production deployment subject to the deployment of Firestore security rules as identified in the VAPT assessment and detailed in the companion Security Disclosure Document.

Quality Metrics Dashboard

| Metric | Cycle 1 | Cycle 2 (Final) | Target |
| --- | --- | --- | --- |
| Total Test Cases | 1,247 | 1,247 | ≥ 1,200 |
| Test Cases Passed | 1,085 | 1,236 | ≥ 1,200 |
| Test Cases Failed | 162 | 11 | 0 Critical/High |
| Test Cases Blocked | 38 | 0 | 0 |
| Test Cases Not Applicable | 10 | 10 | N/A |
| Pass Rate | 87.0% | 99.1% | ≥ 98% |
| Defects Raised | 43 | 0 | 0 new in Cycle 2 |
| Defects Closed | 0 | 40 | 100% Critical/High |
| Defects Open | 43 | 3 (Low/Known) | 0 Critical/High |
| Automation Coverage | — | 68% | ≥ 60% |

VERDICT: PASS with Conditions — all Critical and High defects resolved. Three Low defects accepted as Known Limitations. Application approved for production deployment.

2. Test Objectives and Scope

2.1 Test Objectives

The primary objectives of the QA test programme were to verify that all features specified in the project requirements document function correctly across the supported device range; to validate the role-based access control model by testing all three user personas (Retailer, Wholesaler, Administrator); to identify and document defects prior to production deployment; to ensure the application performs acceptably under target load conditions; and to validate the application's accessibility and usability against the defined quality acceptance criteria.

2.2 In-Scope Features

| Module | Sub-Features Tested |
| --- | --- |
| Authentication | OTP login, email login, role assignment, session persistence, logout |
| User Onboarding | Registration flow, role selection, profile setup, field validation |
| Home & Navigation | Featured banners, bottom navigation, role-specific content rendering |
| Product Catalog | Category grid, subcategory browsing, list and grid views, search, filters |
| Product Detail | Image gallery, specifications table, description, wishlist, add-to-cart |
| Cart Management | Add/remove items, quantity update, price calculation, order placement |
| Sample Orders | Sample request flow (Wholesaler role), quantity limits, confirmation |
| Wishlist | Add/remove from wishlist, persistent across sessions |
| Order History | Order list, order detail view, status tracking |
| Push Notifications | FCM token registration, notification delivery, deep links |
| Admin — Products | Add, edit, delete products, image upload, subcategory assignment |
| Admin — Banners | Upload, reorder, activate/deactivate banners |
| Admin — Staging | Stage changes, preview, publish to live product collection |
| Admin — Orders | View all orders, filter by status, update order status |
| Admin — Notifications | Compose and send broadcast push notifications |
| Profile | View and edit profile fields, role display |
| Offline / Connectivity | Offline error handling, reconnection behaviour |
| Deep Link Routing | Push notification deep links navigate to correct screens |

2.3 Out-of-Scope Items

The following items were outside the scope of this test cycle and are documented for completeness: iOS platform (not in project scope); web or browser-based access to the application; backend Firebase infrastructure performance testing beyond application-level load testing; Google Play Store listing content review; and payment gateway integration testing (no payment features are included in the current version).

3. Test Environment Details

3.1 Application Under Test

| Parameter | Value |
| --- | --- |
| Application | Vishal Gold |
| Target Platform | Android (minSdkVersion 21 — Android 5.0+) |
| Framework | Flutter 3.32 / Dart 3.9 |
| Backend | Google Firebase (Auth, Firestore, Storage, FCM) |
| Test Build Type | Debug (Cycle 1) + Release (Cycle 2 regression) |
| Package Name | com.vishalgold.app |

3.2 Test Devices

| Device | OS Version | API Level | Type | Purpose |
| --- | --- | --- | --- | --- |
| Samsung Galaxy S23 | Android 14 | 34 | Physical | Primary — flagship test |
| Google Pixel 6a | Android 13 | 33 | Physical | Secondary — baseline test |
| Samsung Galaxy A52 | Android 12 | 31 | Physical | Mid-range device test |
| Android Emulator x86_64 | Android 10 | 29 | Emulator | Low API regression |
| Android Emulator ARM | Android 11 | 30 | Emulator | Alternate arch validation |

4. Test Strategy and Methodology

The QA test programme was structured around a risk-based testing approach, prioritising test effort on the features with the highest business criticality and defect probability. Authentication, role-based access control, and financial data integrity (cart pricing and order placement) were assigned the highest risk weighting and received the most intensive test coverage. The test programme comprised five distinct test types:

Functional Testing

Systematic test case execution against each feature in the scope list, verifying that every specified behaviour produces the expected output under both positive (happy path) and negative (boundary and error) conditions. Test cases were derived from the project requirements document and supplemented by tester-identified exploratory scenarios.

Role-Based Access Control (RBAC) Testing

Dedicated test scenarios were designed to verify that the Retailer, Wholesaler, and Administrator personas each see only the screens, features, and data appropriate to their role. Cross-role access attempts — including navigating to admin URLs with a non-admin session — were explicitly tested.

Regression Testing

A full regression suite of 847 automation-eligible test cases was implemented using Flutter's integration_test framework and executed on both debug and release APK builds. The regression suite was run in full at the start of Cycle 2 to detect any regressions introduced by developer remediation of Cycle 1 defects.

Exploratory Testing

Unscripted exploratory testing sessions were conducted across all application modules using session-based test management. Exploratory sessions were time-boxed to 90 minutes each, with a written mission statement and findings log. This technique identified several of the higher-severity defects not covered by the scripted test case library.

Performance and Load Testing

Application startup time, screen-to-screen navigation latency, and Firestore read latency were measured across all test devices. Cold start and warm start times were measured and compared against the acceptance criteria defined as: cold start ≤ 3 seconds on mid-range device, screen transition ≤ 300ms.

4.1 Entry and Exit Criteria

| Criterion Type | Condition |
| --- | --- |
| Entry — Cycle 1 | Feature-complete build provided by development; no unresolved build blockers |
| Entry — Cycle 2 | Developer confirmation of all Cycle 1 defect remediations; new APK build available |
| Exit — Cycle 1 | All planned test cases executed; all Critical/High defects documented |
| Exit — Cycle 2 | Pass rate ≥ 98%; 0 open Critical defects; 0 open High defects; defects not meeting closure criteria documented |
| Suspend Criteria | More than 25% of test cases blocked by a single critical defect — resume on fix |

5. Test Coverage Summary

| Module | Test Cases | Automated | Manual | Pass Rate (Cycle 2) |
| --- | --- | --- | --- | --- |
| Authentication | 98 | 72 | 26 | 100% |
| User Onboarding | 54 | 32 | 22 | 100% |
| Home & Banners | 47 | 28 | 19 | 100% |
| Product Catalog | 156 | 98 | 58 | 100% |
| Product Detail | 72 | 44 | 28 | 98.6% |
| Cart Management | 89 | 61 | 28 | 100% |
| Sample Orders | 63 | 35 | 28 | 100% |
| Wishlist | 38 | 28 | 10 | 100% |
| Order History | 55 | 34 | 21 | 100% |
| Push Notifications | 48 | 22 | 26 | 95.8% |
| Admin — Products | 112 | 68 | 44 | 100% |
| Admin — Banners | 44 | 28 | 16 | 100% |
| Admin — Staging/Preview | 67 | 38 | 29 | 98.5% |
| Admin — Orders | 58 | 36 | 22 | 100% |
| Admin — Notifications | 42 | 24 | 18 | 100% |
| Profile | 38 | 20 | 18 | 100% |
| Offline Behaviour | 34 | 12 | 22 | 97.1% |
| Deep Link Routing | 32 | 16 | 16 | 100% |
| TOTALS | 1,247 | 808 | 439 | 99.1% |

6. Test Execution Results

6.1 Overall Execution Statistics

| Status | Cycle 1 Count | Cycle 2 Count | Change |
| --- | --- | --- | --- |
| Pass | 1,085 | 1,236 | +151 |
| Fail | 162 | 11 | -151 |
| Blocked | 38 | 0 | -38 |
| Not Applicable | 10 | 10 | 0 |
| Total Executed | 1,285 | 1,247 |  |
| Pass Rate | 87.0% | 99.1% | +12.1% |

The 10 test cases marked Not Applicable in Cycle 2 relate to features that were descoped from the production release by mutual agreement with the project management team: specifically, the in-app payment integration (deferred to Phase 2) and the social sharing features (postponed pending legal review of sharing policy).

6.2 Defect Discovery Rate by Cycle

| Severity | Cycle 1 Found | Cycle 2 New | Total | Open at Report Date |
| --- | --- | --- | --- | --- |
| Critical | 2 | 0 | 2 | 0 |
| High | 8 | 0 | 8 | 0 |
| Medium | 18 | 0 | 18 | 0 |
| Low | 11 | 0 | 11 | 3 (Known Limitations) |
| Cosmetic | 4 | 0 | 4 | 0 |
| TOTAL | 43 | 0 | 43 | 3 |

7. Defect Summary

7.1 Defect Status Overview

All 43 defects raised during Cycle 1 were reviewed, prioritised, and assigned to the development team within 24 hours of discovery. The development team resolved all Critical and High defects within 48 hours. Medium defects were resolved within the Cycle 1 to Cycle 2 remediation window. Low and Cosmetic defects were triaged individually; three Low-severity items were accepted as Known Limitations by the project team. Zero Critical or High defects remain open at the time of this report.

| Severity | Raised | Resolved | Accepted (Known) | Open |
| --- | --- | --- | --- | --- |
| Critical | 2 | 2 | 0 | 0 |
| High | 8 | 8 | 0 | 0 |
| Medium | 18 | 18 | 0 | 0 |
| Low | 11 | 8 | 3 | 0 (3 accepted) |
| Cosmetic | 4 | 4 | 0 | 0 |
| TOTAL | 43 | 40 | 3 | 0 |

7.2 Defect Distribution by Module

| Module | Critical | High | Medium | Low | Cosmetic | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Authentication | 1 | 2 | 3 | 1 | 0 | 7 |
| Product Catalog | 0 | 1 | 4 | 2 | 1 | 8 |
| Cart Management | 1 | 1 | 2 | 1 | 0 | 5 |
| Admin — Products | 0 | 2 | 4 | 2 | 1 | 9 |
| Admin — Staging/Preview | 0 | 1 | 2 | 1 | 1 | 5 |
| Push Notifications | 0 | 1 | 2 | 2 | 0 | 5 |
| Offline Behaviour | 0 | 0 | 1 | 2 | 0 | 3 |
| Product Detail | 0 | 0 | 0 | 0 | 1 | 1 |
| Others | 0 | 0 | 0 | 0 | 0 | 0 |
| TOTAL | 2 | 8 | 18 | 11 | 4 | 43 |

8. Detailed Defect Descriptions

This section documents all 43 defects raised during the test programme. Each entry includes the defect identifier, severity, module, a complete description of the observed and expected behaviour, steps to reproduce, and the resolution applied. The first twelve defects are described in full detail. All remaining defects are summarised in the consolidated table in Section 7.2. Full defect records are available in the project defect tracking system.

QA-001 [CRITICAL] — Order Subtotal Incorrect When Item Quantity Exceeds 99

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-001 |
| Severity | CRITICAL |
| Status | CLOSED |
| Module | Cart — Order Placement |

Description

When a user added more than 99 units of the same cart item and proceeded to checkout, the subtotal calculation in the CartProvider.calculateSubtotal() method returned an incorrect value. Analysis identified an integer overflow in the quantity multiplication when the result exceeded the maximum value of a 32-bit integer, caused by the use of a non-null int type without bounds checking.

Steps to Reproduce

1. Add any product to cart. 2. Update quantity to 9999. 3. Navigate to Cart screen. 4. Observe: Subtotal displays as a negative or truncated value.

Expected Behaviour

Subtotal correctly reflects unit price multiplied by quantity for all valid quantities.

Resolution Applied

Quantity input field capped at 999. Calculation migrated to double with explicit precision handling.

QA-002 [CRITICAL] — OTP Session State Persists After Explicit Logout — Re-login Bypassed

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-002 |
| Severity | CRITICAL |
| Status | CLOSED |
| Module | Authentication |

Description

A defect was identified where a successfully logged-in session was not fully invalidated by the logout action. The Firebase Auth currentUser object remained non-null in memory after calling FirebaseAuth.instance.signOut() because the signOut operation was not awaited. Subsequent navigation to the home screen could occur before the signOut future completed, leaving the previous user session active.

Steps to Reproduce

1. Log in as a Retailer. 2. Navigate to Profile. 3. Tap Logout. 4. Immediately navigate to the Home screen via the back gesture. 5. Observe: User remains authenticated without re-entering credentials.

Expected Behaviour

Logout fully invalidates the session before any navigation away from the logout confirmation screen.

Resolution Applied

await keyword added to the signOut() call. Navigation is blocked until signOut() future resolves.

QA-003 [HIGH] — Product Image Upload Fails Silently on Files Exceeding 3 MB

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-003 |
| Severity | HIGH |
| Status | CLOSED |
| Module | Admin — Products |

Description

When an administrator attempted to upload a product image exceeding 3 MB in file size, the upload progress indicator would animate briefly and then disappear, leaving the product image field empty and displaying no error message. The underlying Firebase Storage upload task was failing with a quota exceeded response, but the exception was caught and swallowed in the image upload handler without user notification.

Steps to Reproduce

1. Log in as Administrator. 2. Navigate to Product Management > Add Product. 3. Select an image file larger than 3 MB. 4. Observe: No error message displayed; product saved without image.

Expected Behaviour

A clear error message is displayed: 'Image too large. Please select an image under 3 MB.'

Resolution Applied

File size validation added pre-upload. User-facing error SnackBar implemented for files exceeding 3 MB. Success and error states are now correctly communicated.

QA-004 [HIGH] — Wholesaler-Role User Can Access Retailer-Only Pricing on Product Detail

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-004 |
| Severity | HIGH |
| Status | CLOSED |
| Module | Authentication |

Description

The product detail screen displayed retail pricing to Wholesaler-role users under a specific navigation path. When a Wholesaler navigated to a product detail via the Search Results screen (as opposed to the Category Grid), the role check in the ProductDetailScreen widget read the role from the widget's initialisation arguments rather than from the live AuthProvider, which defaulted to the Retailer role if no role was passed in the route arguments.

Steps to Reproduce

1. Log in as a Wholesaler. 2. Use the search bar to find a product. 3. Tap the product from search results. 4. Observe: Retail pricing displayed instead of wholesale pricing.

Expected Behaviour

Wholesale pricing consistently displayed to Wholesaler-role users regardless of navigation source.

Resolution Applied

Role determination in ProductDetailScreen refactored to always read from Provider.of<AuthProvider>, eliminating route argument dependency.

QA-005 [HIGH] — Staging Preview Reflects Stale Data — Published Changes Not Shown

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-005 |
| Severity | HIGH |
| Status | CLOSED |
| Module | Admin — Staging |

Description

After an administrator published a staged product batch, the live product catalog was correctly updated. However, the Admin Preview screen continued to display the now-published staging data rather than refreshing to show the current live product state. The preview cache was not invalidated on publish, meaning the administrator's preview remained in a permanently stale state until the application was fully restarted.

Steps to Reproduce

1. Log in as Administrator. 2. Stage product changes. 3. Preview staged changes. 4. Publish staged changes. 5. Navigate back to the preview screen. 6. Observe: Preview continues to show staged (now-published) state, not live state.

Expected Behaviour

Preview screen reloads live product data after a publish operation.

Resolution Applied

PreviewProvider.clearPreview() called after successful publish. Preview screen forces a live data reload on next navigation.

QA-006 [HIGH] — Deep Link from Push Notification Navigates to Incorrect Product

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-006 |
| Severity | HIGH |
| Status | CLOSED |
| Module | Push Notifications |

Description

Push notifications containing product deep links correctly opened the application, but navigated to the wrong product detail screen. An off-by-one indexing error in the deep link resolver caused the resolver to retrieve the product at index n–1 instead of the intended product at the specified product ID. This was reproducible for all product-specific push notifications.

Steps to Reproduce

1. Send a push notification targeting '{{productId: abc123}}'. 2. Tap the notification. 3. Observe: Application opens to 'abc122' product detail instead of 'abc123'.

Expected Behaviour

Deep link navigates to the exact product specified in the notification payload.

Resolution Applied

Deep link routing logic corrected to use Firestore document ID lookup rather than collection index.

QA-007 [HIGH] — Subcategory Deletion Orphans Child Products — No Cascade Warning

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-007 |
| Severity | HIGH |
| Status | CLOSED |
| Module | Admin — Products |

Description

When an administrator deleted a subcategory that contained active products, the products remained in Firestore with their subcategoryId references intact. As the referenced subcategory no longer existed, the products became orphaned and were no longer displayed in any category or subcategory listing. The products remained in Firestore but were effectively inaccessible to users.

Steps to Reproduce

1. Log in as Administrator. 2. Create a subcategory with at least one product. 3. Navigate to Subcategory Management. 4. Delete the subcategory without first reassigning or deleting the products. 5. Observe: Products are missing from all catalog views.

Expected Behaviour

Deletion is blocked if child products exist, or the administrator is presented with an explicit warning and the option to reassign products before deletion.

Resolution Applied

Deletion blocked if childProducts.count > 0. Warning dialog displayed listing affected products with reassign option.

QA-008 [HIGH] — Concurrent Cart Writes Cause Race Condition — Duplicate Line Items

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-008 |
| Severity | HIGH |
| Status | CLOSED |
| Module | Cart |

Description

When a user rapidly tapped the Add to Cart button multiple times within a short interval (typically less than 300ms between taps), the application executed multiple concurrent Firestore write operations before any single write had completed and the UI had refreshed. This resulted in duplicate cart line items for the same product being created in Firestore, leading to incorrect quantity totals and subtotal calculations.

Steps to Reproduce

1. Navigate to any product detail screen. 2. Tap 'Add to Cart' five times rapidly in succession. 3. Navigate to Cart. 4. Observe: Product appears as 3–5 separate line items instead of one item with quantity 5.

Expected Behaviour

Concurrent add requests are serialised; the product appears as a single line item with the correct aggregate quantity.

Resolution Applied

Add to Cart button disabled after first tap until Firestore write completes. Request debounce of 500ms added.

QA-009 [MEDIUM] — Search Returns No Results for Partial Matches on Product Names

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-009 |
| Severity | MEDIUM |
| Status | CLOSED |
| Module | Product Catalog |

Description

The product search feature performed an exact-match Firestore query rather than a prefix or substring match. A search for 'ring' returned no results if the product name was 'Gold Diamond Ring', because the query used whereEqualTo rather than a range query or Firebase Full-Text Search. Only complete, exact product name matches returned results.

Steps to Reproduce

1. Navigate to search. 2. Enter 'ring'. 3. Observe: No results. 4. Enter 'Gold Diamond Ring'. 5. Observe: Correct results.

Expected Behaviour

Search returns all products whose names contain the search term as a substring.

Resolution Applied

Firestore query updated to use .startsWith() range query pattern (orderBy + startAt + endAt). For full substring support, Algolia integration is noted as Iteration 2 item.

QA-010 [MEDIUM] — Product Edit Form Does Not Pre-Populate Existing Values on Re-Open

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-010 |
| Severity | MEDIUM |
| Status | CLOSED |
| Module | Admin — Products |

Description

When an administrator opened the Edit Product form for an existing product, closed it without saving (using the back navigation), and then immediately reopened the same product's Edit form, all fields were displayed empty rather than pre-populated with the original product values. The product's data was only loaded once in initState() and the state was not reset on form re-open.

Steps to Reproduce

1. Open Edit Product for any product. 2. Note the pre-populated values. 3. Tap Back without saving. 4. Re-open Edit Product for the same product. 5. Observe: All fields now display as empty.

Expected Behaviour

Edit Product form always pre-populates with the current saved values for the product.

Resolution Applied

TextEditingController disposal issue resolved. Data loading moved to a didChangeDependencies override; controllers are rebuilt on each form open.

QA-011 [MEDIUM] — Application Displays Generic Error on Network Loss During Active Browsing

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-011 |
| Severity | MEDIUM |
| Status | CLOSED |
| Module | Offline Behaviour |

Description

When the device lost network connectivity during an active product catalog browsing session, the application displayed a generic unhandled exception dialog rather than a user-friendly offline indicator. The connectivity failure was not intercepted at the service layer, causing the StreamBuilder in the product listing screen to enter an error state and surface the raw exception.

Steps to Reproduce

1. Launch application and browse product catalog while connected. 2. Disable Wi-Fi and mobile data during browsing. 3. Scroll to trigger a new data load. 4. Observe: Generic error dialog appears with no actionable options.

Expected Behaviour

User-friendly offline banner displayed with 'Retry' option. Previously loaded products remain visible from cache.

Resolution Applied

NetworkStatusProvider added using connectivity_plus package. All StreamBuilders wrapped with connectivity-aware error states. Cached Firestore data displayed on connectivity loss.

QA-012 [MEDIUM] — Re-Sent OTP Does Not Update the Verification ID — Login Fails

| Attribute | Detail |
| --- | --- |
| Defect ID | QA-012 |
| Severity | MEDIUM |
| Status | CLOSED |
| Module | Authentication |

Description

When a user requested a second OTP (after the first had expired or was not received), the application retained the verificationId from the first OTP request. The second OTP, associated with a new verificationId, would be rejected by Firebase if the user entered it, because the credential was built using the stale verificationId.

Steps to Reproduce

1. Enter phone number and request OTP. 2. Do not enter the code; wait for the initial OTP to expire, or tap Resend. 3. Enter the newly received OTP. 4. Observe: Login fails with 'Invalid verification code' error.

Expected Behaviour

Re-sent OTP is associated with a new verificationId that is stored and used for subsequent credential creation.

Resolution Applied

verificationId state variable updated in the OTP callback handler on each send request. Both the first and any subsequent OTP callbacks now correctly update the state.

8.13 Remaining Defects Summary (QA-013 to QA-043)

The following table provides a summary of the remaining 31 defects not documented in full detail above. All were resolved in the developer remediation cycle. Full defect records including screenshots and steps are available in the defect tracking system.

| ID Range | Module | Severity | Count | Status |
| --- | --- | --- | --- | --- |
| QA-013 – QA-016 | Admin — Products | Medium | 4 | CLOSED |
| QA-017 – QA-020 | Product Catalog | Medium | 4 | CLOSED |
| QA-021 – QA-022 | Admin — Staging | Medium | 2 | CLOSED |
| QA-023 – QA-024 | Push Notifications | Medium | 2 | CLOSED |
| QA-025 – QA-026 | Admin — Banners | Medium | 2 | CLOSED |
| QA-027 – QA-030 | Authentication | Low | 4 | CLOSED |
| QA-031 – QA-033 | Product Catalog | Low | 3 | 2 closed, 1 accepted |
| QA-034 – QA-035 | Offline Behaviour | Low | 2 | 1 closed, 1 accepted |
| QA-036 | Cart | Low | 1 | Accepted (Known Limitation) |
| QA-037 – QA-040 | Admin — Products | Cosmetic | 4 | CLOSED |
| QA-041 – QA-043 | Various | Cosmetic | 3 | CLOSED |

9. Regression Testing Results

A full regression pass was executed at the start of Cycle 2 using the automated integration test suite. The regression suite comprised 847 test cases covering all in-scope modules. All 847 tests executed against the Cycle 2 release build with zero failures and zero new defects introduced. No test cases required manual intervention during the automated run.

| Metric | Value |
| --- | --- |
| Automated Test Cases Executed | 847 |
| Tests Passed | 847 |
| Tests Failed | 0 |
| Tests Skipped | 0 |
| New Defects Introduced | 0 |
| Regression Duration | 12 minutes, 34 seconds (on CI runner) |
| Device Used | Samsung Galaxy S23 — Android 14 |
| Build Tested | Release APK — Cycle 2 |

Twelve test cases from the original suite were updated during Cycle 2 to account for intentional UI changes made by the development team during remediation, specifically the OTP cooldown timer UI and the restructured error message display. These test updates did not alter the acceptance criteria; only the expected UI element identifiers were modified.

10. Risks and Quality Assessment

10.1 Quality Risk Assessment

| Risk Area | Risk Level | Mitigation |
| --- | --- | --- |
| Firestore Security Rules Not Deployed | HIGH | Deployment is a prerequisite for go-live. Engineering team has provided rules and deployment guide. |
| Limited Edge-Case Coverage for Admin Publishing Flow | MEDIUM | Additional exploratory testing planned for post-launch staging cycle. |
| Performance on Low-End Devices (API 21–23) | MEDIUM | Acceptable at current scope. Image compression already applied. Deferred optimisation to Phase 2. |
| Deep Link Routing on Android 10 vs 14 API Differences | LOW | Tested on both API levels. Behaviour confirmed consistent post-fix (QA-006). |
| Third-Party FCM Delivery Reliability | LOW | Firebase SLA 99.9%. Out of application's direct control. Documented in SLA. |

10.2 Known Limitations (Accepted Defects)

| ID | Description | Severity | Rationale for Acceptance |
| --- | --- | --- | --- |
| QA-033 | Search does not support full substring match — prefix match only | Low | Full-text search via Algolia deferred to Iteration 2. Current prefix match is functional. |
| QA-034 | Offline cached data not available for the first application cold start | Low | Firebase Firestore offline persistence requires at least one successful sync. Acceptable operating condition. |
| QA-036 | Cart quantity spinner does not auto-correct on invalid non-numeric free-text input on some keyboards | Low | Affects less than 5% of keyboard configurations. Numeric keyboard enforced on tested devices. |

11. Recommendations and Next Steps

Deploy Firestore Security Rules — Immediate

This is the single highest-priority action prior to production launch. The deployment guide is included in the companion Deployment Guide document, and the rules themselves are reproduced in the VAPT Report Appendix C.

Expand Automated Test Coverage to 80% in Iteration 2

The current automation coverage of 68% is above the minimum 60% threshold. Targeting 80% coverage in Iteration 2 will reduce manual regression effort and provide earlier defect detection as new features are added.

Implement Full-Text Search for the Product Catalog (Iteration 2)

The current search functionality is limited to prefix matching due to Firestore query constraints. The integration of Algolia or a Firebase Extension for full-text search would significantly improve the product discovery experience.

Schedule a Formal Performance Audit at 1,000+ Product Scale

The current test environment held approximately 200 products. As the catalog grows to production scale (1,000+ products), Firestore pagination and query performance should be re-evaluated and index strategies reviewed.

Implement Continuous Integration QA Pipeline

Integrate the Flutter integration_test suite into the CI/CD pipeline (e.g., GitHub Actions or Firebase Test Lab) so that regression tests run automatically on every pull request, preventing the reintroduction of resolved defects.

12. Final Quality Status and Sign-Off

Based on the results of Cycle 1 testing, the subsequent developer remediation programme, and the Cycle 2 regression and retest pass, the QA Engineering Team hereby issues a formal quality assessment for the Vishal Gold Android application.

| Acceptance Criterion | Target | Actual | Status |
| --- | --- | --- | --- |
| Cycle 2 Pass Rate | ≥ 98% | 99.1% | PASS |
| Open Critical Defects | 0 | 0 | PASS |
| Open High Defects | 0 | 0 | PASS |
| Open Medium Defects | 0 | 0 | PASS |
| Automation Coverage | ≥ 60% | 68% | PASS |
| Regression Tests Pass Rate | 100% | 100% | PASS |
| Performance: Cold Start (mid-range) | ≤ 3.0s | 2.4s | PASS |
| Performance: Screen Transition | ≤ 300ms | 190ms | PASS |
| Zero New Defects Introduced in Cycle 2 | Yes | Yes | PASS |

Overall Quality Verdict

QUALITY VERDICT: PASS with Conditions. The Vishal Gold Android application has satisfied all mandatory acceptance criteria. Zero Critical and High defects are open. Three Low-severity items are accepted as documented Known Limitations. The application is approved for production deployment, conditional on the deployment of Firestore security rules before public access is granted.

Authorization & Sign-Off

The undersigned parties confirm that they have reviewed the contents of this document and agree to its terms and findings.

| Name: | ________________________________________ |
| --- | --- |
| Signature: | ________________________________________ |
| Date: | ________________________________________ |

QA Lead  |  Engineering QA Team

| Name: | ________________________________________ |
| --- | --- |
| Signature: | ________________________________________ |
| Date: | ________________________________________ |

Engineering Lead  |  Development Team

| Name: | ________________________________________ |
| --- | --- |
| Signature: | ________________________________________ |
| Date: | ________________________________________ |

Project Manager  |  Delivery Team

| Name: | ________________________________________ |
| --- | --- |
| Signature: | ________________________________________ |
| Date: | ________________________________________ |

Client Acceptance  |  Vishal Gold

Appendix A — Test Data Reference

All test data used during this engagement was synthetically generated. No real customer data was used during testing. Test accounts were created specifically for this engagement and disabled post-testing.

| Account Type | Purpose | Created By | Status |
| --- | --- | --- | --- |
| Retailer test account (x3) | Retailer role testing | QA Team | Disabled post-test |
| Wholesaler test account (x2) | Wholesaler role testing | QA Team | Disabled post-test |
| Administrator test account (x1) | Admin function testing | QA Team | Disabled post-test |
| OTP simulation SIM card (x2) | Authentication testing | QA Team | Revoked post-test |

Appendix B — Tools and Frameworks

| Tool | Version | Purpose |
| --- | --- | --- |
| Flutter Integration Test | 3.32 | Automated functional and regression testing |
| Android Debug Bridge (ADB) | 34.0 | Device control, log capture |
| Firebase Test Lab | — | Cloud device testing (emulated devices) |
| Charles Proxy | 4.6 | Network traffic inspection and validation |
| Jira | Cloud | Defect tracking and sprint management |
| Confluence | Cloud | Test plan and test case documentation |
| TestRail | — | Test case management and execution tracking |
| Firebase Console | Web | Log inspection, Firestore data verification |
| Figma | — | UI reference for design compliance checks |

Appendix C — Test Metrics Summary

| Metric | Value |
| --- | --- |
| Total Test Cases | 1,247 |
| Total Automated | 848 |
| Total Manual | 439 |
| Cycle 1 — Executed | 1,285 |
| Cycle 1 — Passed | 1,085 (87.0%) |
| Cycle 1 — Failed | 162 (12.6%) |
| Cycle 1 — Blocked | 38 (3.0%) |
| Cycle 2 — Executed | 1,247 |
| Cycle 2 — Passed | 1,236 (99.1%) |
| Cycle 2 — Failed | 11 (0.9%) |
| Cycle 2 — Blocked | 0 |
| Total Defects Raised | 43 |
| Defects Closed | 40 |
| Defects Accepted as Limitations | 3 |
| Regression Tests Passed | 847 / 847 (100%) |
| Automation Coverage | 68% |
| Cold Start Time (Samsung A52) | 2.4 seconds |
| Average Screen Transition | 190 ms |
| Total Testing Duration | 8 days (Feb 17 – Feb 25, 2026) |