KNOWN ISSUES & LIMITATIONS LOG

Vishal Gold App — Defect Register at Time of Delivery

| Project | Vishal Gold — B2B/B2C Jewelry App |
| --- | --- |
| Prepared For | Vishal Gold Technical Team |
| Prepared By | Engineering Delivery Team |
| Version | v1.0 |
| Date | February 25, 2026 |

Table of Contents

1. Purpose

2. Closed Issues (Resolved Before Delivery)

3. Open Technical Issues

4. Open Security Findings (Residual)

5. Platform & Environmental Limitations

6. Resolution Roadmap

1. Purpose

This Known Issues and Limitations Log provides a complete, transparent register of all known defects, limitations, and deferred items at the time of the Vishal Gold application's formal delivery. It is intended to ensure that the client and all stakeholders have a clear understanding of the application's current state, enabling informed decisions regarding go-live readiness, risk acceptance, and future development priorities.

This document is a living record that should be maintained and updated by the client's technical team after the handover date. Any new defects discovered in production should be added to this register for traceability.

2. Closed Issues — Resolved Before Delivery

The following issues and defects were identified during the QA and security assessment phases and successfully resolved prior to this delivery. They are listed here for historical context and traceability.

| ID | Module | Severity | Description | Resolution | Verified |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | Auth | High | No OTP resend rate limiting | 60-second cooldown implemented | Yes ✓ |
| BUG-002 | Profile | Critical | PII stored in plaintext SharedPreferences | Migrated to FlutterSecureStorage | Yes ✓ |
| BUG-003 | Auth | Critical | Hidden admin access via long-press gesture | Gesture and admin redirect removed | Yes ✓ |
| BUG-004 | Product Detail | Medium | Quantity selector had no upper limit | Capped at 99 units | Yes ✓ |
| BUG-005 | Cart | High | Cart item IDs were predictable timestamps | Replaced with UUID v4 | Yes ✓ |
| BUG-006 | General | Low | debugPrint leaked exceptions in production | Wrapped with kDebugMode guard | Yes ✓ |
| BUG-007 | Android | Low | ADB backup enabled in AndroidManifest | android:allowBackup=false applied | Yes ✓ |

3. Open Technical Issues

The following technical issues are known at the time of delivery. They do not prevent the primary functionality of the application from working correctly but represent areas of improvement for future sprints.

| ID | Module | Severity | Description | Workaround | Target Sprint |
| --- | --- | --- | --- | --- | --- |
| OI-001 | Auth | P3 Medium | Guest users can browse all products (no access gating) | Business decision deferred: guest access is intentional for now | Iteration 2 |
| OI-002 | Notifications | P4 Low | FCM token is not rotated proactively on token refresh events | Firebase rotates tokens automatically; low risk until production scale | Iteration 2 |
| OI-003 | Cart | P4 Low | Retailer cart cleared on app reinstall (expected behavior, not persisted) | Documented in User Manual; by design for guest-like Retailer accounts | Future Phase |
| OI-004 | General | P4 Low | No offline mode; all screens require internet | Users see network error messages; acceptable for B2B jewelry trade use case | Future Phase |
| OI-005 | Admin | P3 Medium | Admin can publish staged changes without a secondary review step | Admin team discipline required; no dual-approval workflow implemented | Iteration 2 |

4. Open Security Findings (Residual)

The following security findings remain open. Full details, business impact, and client action requirements are documented in the Security Disclosure Document (Document #06).

| VAPT-ID | Finding | Severity | Client Action | Immediate Go-Live Blocker? |
| --- | --- | --- | --- | --- |
| VAPT-006 | Firestore security rules not deployed | High | Deploy rules via Firebase CLI | YES — must fix before go-live |
| VAPT-007 | google-services.json historically in git | High | Rotate API key in Firebase Console | Recommended before go-live |
| VAPT-002 | Server-side role validation absent | High | Resolved by VAPT-006 fix | Resolved by VAPT-006 |
| VAPT-013 | Staging collection lacks auth gate | High | Resolved by VAPT-006 fix | Resolved by VAPT-006 |
| VAPT-008 | No certificate pinning | Medium | Iteration 2 sprint | No |
| VAPT-010 | Guest can browse all products | Medium | Business decision required | No |
| VAPT-011 | No Play Integrity API check | Medium | Iteration 2 sprint | No |
| VAPT-012 | No screenshot prevention on PII screens | Medium | Iteration 2 sprint | No |
| VAPT-014 | FCM token rotation not handled | Low | Iteration 2 sprint | No |
| VAPT-015 | No root/jailbreak detection | Low | Iteration 2 sprint | No |

5. Platform & Environmental Limitations

The following limitations are inherent to the current project scope and technology choices, and are not defects in the delivered codebase.

| Limitation | Impact | Notes |
| --- | --- | --- |
| Android only; no iOS | iOS users cannot use the app | Phase 2 engagement required |
| No web portal | Admin Dashboard is mobile-only | Phase 2 scope |
| Firebase Spark plan quota limits | At scale, Firestore reads/writes may be throttled | Upgrade to Blaze plan before production launch; see Deployment Guide |
| Firebase is the sole backend; no on-premise option | Data residency may be a concern for certain regulatory environments | Firebase India region (asia-south1) can be configured in Firebase Console |
| No payment gateway | Orders are placed and confirmed offline | Payment integration is a Phase 2 feature |
| No product stock management | App shows products without real-time inventory | Stock sync with ERP is a Phase 2 feature |

6. Resolution Roadmap

The following roadmap provides a high-level recommendation for addressing the open issues and limitations documented above. Priority is assigned based on security impact, user experience impact, and implementation complexity.

| Phase | Item | Priority | Estimated Effort |
| --- | --- | --- | --- |
| Immediate (Pre-Go-Live) | Deploy Firestore security rules (VAPT-006) | P1 | 2 hours |
| Immediate (Pre-Go-Live) | Rotate Firebase API key (VAPT-007) | P1 | 1 hour |
| Iteration 2 (0–60 days) | Certificate pinning (VAPT-008) | P2 | 3 days |
| Iteration 2 (0–60 days) | Screenshot prevention on Cart & Profile (VAPT-012) | P2 | 1 day |
| Iteration 2 (0–60 days) | Play Integrity API integration (VAPT-011) | P2 | 3 days |
| Iteration 2 (0–60 days) | FCM token rotation handler (VAPT-014) | P3 | 0.5 day |
| Phase 2 (3–6 months) | iOS application development | P2 | 3 months |
| Phase 2 (3–6 months) | Payment gateway integration | P2 | 6 weeks |
| Phase 2 (3–6 months) | ERP / inventory sync | P3 | 8 weeks |